## Slide 1: TeeAm End of Project Retrospective
23/11/2018

## Slide 2: release 2 starting point and goals
Starting Point
End of release 1 (Team E).
A good base for release 2, which almost fully covered all features for previous release.
Goals
Add all features for release 2.
Polish remaining features for release 1.
Become more proficient with the technology of project.

## Slide 3: What have we done during this time?
Worked towards and completed most project goals.
Presented the Friday before remembrance day.

## Slide 4: What went Well?
We communicated as a team and as a result we prevailed. Absent team member was still in the loop.
We delivered 95% of everything the team set out to deliver
Previous release was well documented and accessible which assisted in project handover/team adaptation.
Agile project methodology was managed well.

## Slide 5: What were the biggest issues?
Time constraints
One team member down, rest of team adapted well though.
Occasional illnesses ravaged the team's project time
Project handover was difficult to manage
Overall team learning curve for tech (minor)
Everyone other than Dom had to manage adapting to new project.

## Slide 6: What could have we done better?
Presentations could have been improved for client
Tailoring the presentation more for Brenton
Included data that was more captivating to client
Better client management/more interaction with client, (direct to team).
Scope creeped.
More appropriate tasks assigned for each sprint.
Managed to use less databases
Futureproofing implementation

## Slide 7: What have we learnt?
Individual
Dom: Team communication, team management
Jackson: ASP.NET/MVC/Razor pages, Working in agile environments
Myles: Front end development, ASP.NET, Agile work
Michelle: Time management skills, analysis/understanding the project/consulting documentation before screwing with things
Dylan: Front end development, communication, value of paired programming
Team
Git repository management
Agile work/sprint planning skills
Standups
Time management